# Kraken Ledger Report — v4.00 Baseline Correction Handover Pack

## Purpose

Create a single, consistent, agent-ready set of essentials to deliver documented corrections on Kraken_Ledger_Report_v4.00.html (baseline) while enforcing a strict NO-REFACTOR constraint. This pack is suitable for handover to any implementation agent (e.g., ChatGPT, Antigravity/OpenCode) and for historical record keeping.

## Baseline Artefacts

- Implementation baseline (immutable): Kraken_Ledger_Report_v4.00.html

- Authority / constraints: KRK_Versioning_Rules_v4.000.md, KRK_Project_Planning_and_Context_v4.000.md

- Behavioural intent: KRK_User_Manual_v4.000.md, KRK_Technical_Notes_v4.000.md

- Defects/corrections authority: Post_Mortem_Review_v4.00_to_v4.00-40.md, Phase_II_Rebuild_Technical_Checklist.pdf, Phase_II_Handover.pdf

- Phase III-1 correction instructions: Phase_III-1_Documentation_Update_v4.00-51.md, phase_iii_1_v_4_00_52_execution_plan_updated.md, Phase_III-1_Bank_Withdrawal_Label_Normalisation_Execution_Plan(updated).md

## Non-Negotiable Constraint

### NO REFACTORING (absolute)

No changes are permitted that are not strictly required to implement a documented correction.

Disallowed (non-exhaustive): - Renaming variables/functions/IDs/labels - Reformatting, linting, whitespace cleanup - Reordering logic for readability - Extracting/merging functions, abstractions, DRY changes - Removing “unused” code unless explicitly documented - Any performance/UX “improvements” not documented

Any change that violates the above invalidates the iteration.

## What “1, 2, 3” Refers To

- DEFECT mapping (read-only): locate the exact code area(s) in v4.00 HTML responsible for a documented defect (e.g., “Generate Ledger” issue), without changing code.

- Agent prompt drafting: produce exact, constraint-driven prompts to apply a single documented fix (minimal patch), and to push the iteration to GitHub.

- One-page workflow MD: a concise operational flow for iteration, testing via GitHub Pages, and traceability.

This handover pack includes all three.

# Operating Workflow (Stage-wise)

## Stage 0 — Freeze Baseline (one-time)

Goal: protect v4.00 as immutable reference. - Store Kraken_Ledger_Report_v4.00.html on a protected branch (example: baseline/v4.00). - Record date/version and mark as known-defective controlled baseline.

## Stage 1 — Prepare (no code changes)

Goal: ensure authority and constraints are locked. - Confirm the authoritative document set above. - Create/retain this Handover Pack as the single operational reference.

## Stage 2 — Map Defects to Code (read-only inspection)

Goal: for each documented defect, produce a precise code location map.

For each defect: - Identify the UI trigger (e.g., Generate Ledger button handler). - Identify functions involved (ledger build, classification, aggregation, rendering). - Capture: function names, surrounding comment markers, and line ranges. - Produce a short mapping note (template below).

### Mapping Note Template

- Defect ID:

- Trigger:

- Expected behaviour (documentation anchor):

- Current behaviour (observed symptom only, no speculation):

- Code locations:

  - File: Kraken_Ledger_Report_v4.00.html

  - Functions/sections:

  - Line ranges:

- Minimal correction intent (plain language):

## Stage 3 — Single-Defect Patch Iteration (minimal change)

Goal: produce one testable HTML file per defect.

Rules: - Exactly one defect per iteration. - Edit only the smallest local region necessary. - Do not touch unrelated behaviour.

Naming convention (example): - Kraken_Ledger_Report_v4.00-01_DEFECT-001.html

In-file header comment (required):

<!--
Version: 4.00-01
Defect: DEFECT-001
Source: Phase III-1 execution documentation
Constraint: NO REFACTOR
Purpose: GitHub Pages testing
-->

## Stage 4 — Push to GitHub for Testing (GitHub Pages)

Goal: every iteration becomes testable via a GitHub URL. - Create branch: fix/DEFECT-001 (example) - Commit only the new HTML file. - Push. - Test using GitHub Pages URL.

## Stage 5 — Validate and Decide

- Run validation checklist (below).

- If pass: proceed to next defect.

- If fail: return to Stage 3 (same defect) with a new iteration number.

## Stage 6 — Consolidate Versions (after multiple fixes)

Only after all targeted defects pass validation: - Merge branches into a new version (e.g., v4.01). - Maintain traceability from each defect iteration.

# Validation Checklists

## Pre-Change Checklist (must pass before editing)

- Defect is explicitly documented in authoritative sources.

- Correction intent is explicitly described (Phase II/III-1 materials).

- Mapping note exists with precise code location(s).

- Change scope is limited to a single defect.

- NO-REFACTOR constraint acknowledged in the change record.

## Post-Change Checklist (must pass before GitHub push)

- Only the minimal required code area is changed.

- No renaming/reformatting/logic reorder.

- No console errors at load or during ledger generation.

- “Generate Ledger” completes and output aligns with documented expectations.

- No regression in unrelated reports/summaries.

- Iteration header comment present in HTML.

## GitHub Pages Test Checklist (must pass after push)

- GitHub Pages URL loads the correct iteration.

- Test case set executed (ledger generation + bank label normalisation scenarios).

- Results recorded in a short test note for the iteration.

# Defect Register (Essentials)

## DEFECT-001 — Ledger Generation (v4.00)

- Trigger: click Generate Ledger

- Status: known defect in v4.00 baseline

- Correction authority: Phase III-1 execution documentation

- Action: Stage 2 mapping required before patching

## DEFECT-002 — Bank Withdrawal Label Normalisation

- Scope: bank withdrawal labels; normalisation rules per Phase III-1 plan

- Action: mapping + minimal patch iteration(s)

## OBJECTIVE D — Bank Label Normalisation (Authoritative)

### Scope

Applies to bank-related deposits and withdrawals involving Haricom bank accounts, and any bank address-book entries configured for GBP or EUR.

### Authoritative rule (agreed, Phase III-1)

- The bank identifier must be taken from the Kraken address book record matched to the ledger entry.

- The identifying string may appear in:

  - address.key (preferred)

  - address.info (fallback only if key is absent)

- Append the fiat currency in brackets based on the address configuration:

  - Revolut Ltd. (GBP)

  - Revolut Ltd. (EUR)

  - Barclays Limited (GBP)

### End-to-end propagation rule

Labels must be normalised once, at TWD construction time, and then flow unchanged through: 1. TWD report (Trades / Withdrawals / Deposits) 2. Statement report (derived from TWD) 3. Statement summary (derived from Statement)

No downstream relabelling is permitted.

### Constraints

- GBP and EUR only (no other assets).

- NO refactor of matching logic, storage, or rendering pipelines.

- Minimal, localised line edits only.

### Acceptance criteria

- The same bank label (including currency suffix) appears identically in:

  - TWD report

  - Statement report

  - Statement summary

- Deposits and withdrawals to Haricom bank accounts are consistently labelled.

(Additional defects may be appended strictly from authoritative sources.)

# Agent Prompts (Copy/Paste)

## Prompt A — Read-only DEFECT Mapping (Stage 2)

Task: Map documented defects to exact code locations in Kraken_Ledger_Report_v4.00.html.

Constraints:
- NO code edits
- NO refactoring suggestions
- Provide only: function/section names, line ranges, and trigger paths

Focus defects:
- DEFECT-001: Generate Ledger produces incorrect/failed ledger
- DEFECT-002: Bank withdrawal label normalisation per Phase III-1 plan

Output:
- A mapping note per defect using the provided template.

## Prompt B — Apply Minimal Fix (Stage 3)

Task: Apply a documented correction to an existing HTML file.

ABSOLUTE CONSTRAINTS:
- NO refactoring of any kind
- NO renaming
- NO formatting changes
- NO logic reordering
- Change ONLY what is required for the documented defect

Input file:
Kraken_Ledger_Report_v4.00.html

Defect:
DEFECT-001 — Generate Ledger incorrect/failed ledger output

Correction authority:
Phase III-1 execution documentation and updates

Output:
A single updated HTML file named:
Kraken_Ledger_Report_v4.00-01_DEFECT-001.html

Also add/maintain the required HTML header comment documenting version, defect, source, and NO-REFACTOR.

## Prompt C — Push Iteration to GitHub (Stage 4)

Task: Push a single updated HTML iteration to GitHub for GitHub Pages testing.

Repository: <REPO_NAME>
Branch: fix/DEFECT-001

Commit ONLY this file:
Kraken_Ledger_Report_v4.00-01_DEFECT-001.html

Commit message:
"Fix DEFECT-001: Ledger generation correction (NO REFACTOR)"

Constraints:
- Do not modify any other files
- Do not reformat content
- Confirm the GitHub Pages URL that serves the updated file

# Minimal Iteration Record Template (per GitHub push)

- Iteration file:

- Branch:

- Defect:

- Documentation anchors:

- Change summary (1–3 bullet points):

- Validation result:

- GitHub Pages URL:

# Next Actions

- Create Stage 2 mapping notes for DEFECT-001 and DEFECT-002 (read-only).

- Generate first minimal patch iteration for DEFECT-001.

- Push to GitHub branch fix/DEFECT-001 and test via GitHub Pages.